# Source Vision — MVP and Full System Scope

Date: 12 August 2026 · Version: 1.0 Purpose: This is the main planning document. Everything is planned from here.

# 1. What needs to be covered in MVP

The MVP is a demo. Its job is to make a buyer understand the value of Source Vision in about ten minutes.

It is not a finished product. Nothing needs to work in the background. Every screen must look real and complete, and every link must open something.

Target date: Tuesday 1 September 2026

## 1.1 The nine screens

### 1. Login + demo role switch

- Source Vision logo, clean professional login page

- Email and password fields, login button

- A role switch to move between Customer, Admin and Developer views without logging in again

### 2. Public homepage

- Main headline, short text, two buttons

- A logo strip of well-known companies

- Six feature cards — Email & Newsletter, Scratch Game, Marketing Plans, Marketing Packages, Landing Pages, Campaign Support

- A dark section with headline numbers

- Closing section with a call to action

- Top menu with two dropdown menus and the orange Subscribe button

### 3. Customer dashboard — the most important screen

Seven blocks:

- Active marketing package — plan name, start date, renewal date, a progress bar such as "7 of 10 services used", and a details button

- Available services — eight service icons and a "Request a service" button

- Current campaigns — campaign name, type, status label, and date range

- Lead generation results — total leads, split by source, and a trend chart

- Latest newsletter performance — open rate, click rate, conversions, with up or down arrows

- Suggested opportunity — a recommendation with an action button

- Recent activity — a list of recent actions with date and time

### 4. Marketing services catalogue

- All eight services: Newsletter, Scratch Game, Product Promotion Email, Landing Page, Custom Campaign Support, Social Media Advertising, Google Advertising, TikTok Ads

- Each with a short description

- This page only shows what the platform can do. No prices here.

- Print portal shown as "Coming soon"

### 5. Marketing packages — 8 cards

One card for each single service. All eight are designed and priced.

| # | Package | Price / month | Optional add-ons |
| --- | --- | --- | --- |
| 1 | Newsletter | €129 | 2 |
| 2 | Product Promotion Email | €179 | 2 |
| 3 | Landing Page | €249 | 2 |
| 4 | Custom Campaign Support | €299 | 2 |
| 5 | Scratch Game | €334 | none |
| 6 | Social Media Advertising | €549 | 1 |
| 7 | Google Advertising | €549 | none |
| 8 | TikTok Advertising | €849 | 1 |

Each card shows the service name and icon, the price per month, the list of what is included, optional add-ons with yes/no switches, an on/off switch, a "Get Started" button, and the monthly total at the bottom.

What is included in each package:

1. Newsletter — €129

- Weekly personalised newsletter

- Add your own offer or content block at no extra cost

- One monthly newsletter with a discount coupon

- Optional: 4x pet newsletter, 4x barbecue newsletter — see question 36

2. Product Promotion Email — €179

- Professionally designed product promotion email

- One dedicated promotional email campaign per month

- Custom product or offer spotlight

- Responsive design for desktop and mobile

- Optional: A/B subject line testing, extra promotional email send

3. Landing Page — €249

- Custom campaign landing page

- Mobile-friendly responsive layout

- Lead form or contact form integration

- Conversion-focused design and structure

- Basic analytics setup

- Optional: copywriting support, extra revision round

4. Custom Campaign Support — €299

- Tailored campaign consultation and setup

- Strategic planning for custom promotions

- Asset and communication coordination

- Performance check-ins and optimisation advice

- Cross-channel campaign support

- Optional: priority support, additional campaign variation

5. Scratch Game — €334

- Digital scratch game, 2 campaigns per year

- Online scratch game campaign

- Scratch game POS package

- Seasonal win campaign, 4 campaigns per year

- Online seasonal win campaign

- Seasonal win POS package

- Customer data management and landing page

- See questions 37 and 38

6. Social Media Advertising — €549

- Monthly targeted social media advertising campaigns

- Tailored advertising strategy

- Consistent online reach growth

- Audience insights and targeting

- Quarterly performance reports

- Advertising budget not included

- Optional: Facebook CAPI support

7. Google Advertising — €549

- Google Ads account management

- Product and keyword research

- Custom opportunity analysis

- Weekly maintenance and optimisation

- Monthly performance reports

- Advertising budget not included

8. TikTok Advertising — €849

- Three targeted TikTok advertising campaigns per month

- Tailored advertising strategy

- Powerful audience targeting

- High engagement potential

- Viral growth opportunities

- Quarterly performance reports

- Advertising budget not included

- Optional: TikTok CAPI support

### 6. Marketing plans — 5 tiers

| Plan | Price per month |
| --- | --- |
| Starter | €199 |
| Growth | €349 |
| Full Service | €699 |
| Franchise | €999 |
| Agency | €1,299 |

Each plan card shows:

- Plan name and description

- Price

- List of included services

- Optional add-ons with their prices

- Upgrade option

- Active or inactive state

### 7. Admin dashboard

- Four top cards: Total Customers 348, Active Campaigns 56, Qualified Leads 1,286, Monthly Recurring Revenue €148,750 — each with a small trend line

- Recent customers table with company, segment, plan, status, last activity and renewal date

- Subscriptions and requests summary

- Revenue chart split by plan

- Campaign performance table

- Lead and request pipeline

- Left sidebar menu: Dashboard, Customers, Campaigns, Subscriptions, Leads, Requests, Content Library, User Management, Reports, Settings

### 8. Development / settings portal overview

- Which modules are active today and which are coming later

- Integration status list — SendGrid, Google Analytics, Print.com, Stripe, HubSpot

- Email delivery status

- System status

- Roadmap list, so a buyer can see what the platform can grow into

### 9. White-label configuration

This screen carries the main sales message: the buyer owns and brands their own platform.

- Platform name

- Logo and favicon upload

- Primary, secondary and accent colour pickers

- Font selection

- Header style options

- Login page style options

- Custom domain

- Email sender name

- Module on/off switches

- Live preview, so changing a colour changes the whole platform in front of the buyer

## 1.2 Naming — there are four different dashboards

The word "dashboard" is used for four separate things in this project, and mixing them up causes real confusion. This is what each one means.

| Dashboard | Whose | Where | What it shows |
| --- | --- | --- | --- |
| Customer dashboard | Ours | MVP screen 3 | The end customer's home screen — active package, services, campaigns, leads, newsletter results, next opportunity, recent activity |
| Admin dashboard | Ours | MVP screen 7 | The buyer's business view — number of customers, recurring revenue, pipeline, recent customers |
| Campaign reporting dashboard | Ours | Later, not in MVP | Deep marketing results — emails sent, open and click rates, leads collected, scratch game participants, landing page signups, best campaigns, plus Meta, Google and website statistics |
| Partner dashboard | Not ours | To be decided | A finished analytics dashboard built and hosted by an outside partner, Meneer Online. The brief instructs us to embed it in a frame |

### About the partner dashboard

It is already built and running, so nothing has to be developed for it. It needs no database or backend from us, because it pulls data itself from each client's own analytics accounts, such as Google Analytics, and updates almost immediately. It is already responsive, each client can have their own branded version, and Ruben looks after it once it is connected.

#### This is a written requirement, not a suggestion

The brief has a section headed "Integration Requirements" listing five tasks for us:

- Embed the dashboard using an iframe

- Use a clean page without a header or footer

- Remove any irrelevant widgets or data

- Connect the required analytics accounts

- Apply the Source Vision brand colours

It also states that Ruben maintains the dashboard "after the integration is complete", and it gives us a screen recording so we can see how it works.

This is the most detailed instruction in the whole brief. Most screens only say "design by Blue Virtue"; this one gives us five specific jobs. So we cannot simply leave it out. Changing this needs a written decision from you.

#### But the brief contradicts itself

The name "Customer Dashboard" is used for two different things:

| Where in the brief | What it says |
| --- | --- |
| Screen 2 | "One of the most important screens", seven required blocks, designed by Blue Virtue |
| Inside section 10 | "The customer dashboard is built and hosted by our external partner. It is production-ready" |

Both cannot be true of the same screen. One says Blue Virtue designs it and we build it. The other says the partner has already built it and we only embed it.

#### Which one it probably means

Three things all point to the same answer:

- The instruction sits inside section 10, the campaign reporting section — not next to screen 2.

- Screen 2 cannot come from an analytics tool. Active package, available services, "request a service", suggested opportunity — that is all platform data. Google Analytics does not hold any of it.

- Section 10 asks for exactly what the partner dashboard gives — it lists "Meta stats, Google stats, website stats", which is what a Google Analytics dashboard produces.

So the embed almost certainly belongs to the campaign reporting dashboard, and "Customer Dashboard" is most likely the partner's own name for their product. That is the better outcome, because it affects one screen that is not in the MVP rather than the most important screen that is.

The one thing against this reading is that the screen recording is named "Customer_Dashboard". We have not been able to open the video yet.

#### The three problems with using it

- It is in Dutch, and our demo is English only.

- It pulls live data from real analytics accounts, which breaks our fake-data-only rule.

- It shows a "no data available" message when no account is connected, and it does not match the Source Vision brand.

Our recommendation: build the reporting screen ourselves for the demo, in English and on brand, and connect the partner dashboard afterwards. Because this changes a written requirement, please confirm it in writing. See question 9.

## 1.3 Rules for the MVP

| Rule | Detail |
| --- | --- |
| Demo first | We are not building a finished product yet. Looks and clarity come first. |
| Fake data only | No real customer, consumer, financial, email or login data anywhere. |
| Every screen must be responsive | Desktop, tablet and mobile. |
| Everything must look modern | Clean white surfaces, good spacing, rounded cards, soft shadows. |
| English only | One language for the demo. |
| Nothing sends or saves | Forms and buttons look real but do not send email or store data. |
| Presenter-led | A person walks the buyer through the demo. Buyers do not get their own login. |
| One set of numbers | Every screen takes its figures from one place, so no two screens can show different numbers. |

## 1.4 Not in the MVP

These are all planned for later, and are listed in section 2:

- Campaign request flow

- Campaign reporting dashboard

- Notifications panel

- Scratch game screens

- Landing page and lead generation screens

- Newsletter screens

- Upgrade plan page

- Service landing pages

- All detailed admin screens

- Content library

- Real payments, real email sending, real integrations

## 1.5 Plan and dates

| Stage | Dates | Work |
| --- | --- | --- |
| Decisions locked | 12 – 14 Aug | Answer the questions in section 3 |
| Foundation | 17 – 18 Aug | Colours, fonts, shared components, demo data |
| Clickable shell | 18 – 19 Aug | All menus and all nine pages open, still empty |
| Customer screens | 19 – 24 Aug | Homepage, login, dashboard, services, packages, plans |
| Admin and developer screens | 24 – 27 Aug | Admin dashboard, development portal, white-label |
| Content and numbers | 27 – 28 Aug | Final text, matching figures across all screens |
| Extra polish | 28 Aug | Live re-theming and small improvements, if time allows |
| Testing and delivery | 28 – 31 Aug | Responsive check, browser check, deploy, screenshots |
| Dry run | 31 Aug – 1 Sep | Practice the walkthrough, fix issues, hand over |

Work needed: about 124 to 170 hours. Available with one developer: about 66 to 78 hours. This gap must be closed by adding a second developer, reducing the screen list, or moving the date. See question 2.

# 2. What is the scope of full system

This section describes the complete platform, not the demo. This is what Source Vision becomes when it is fully built.

Where a part is marked (From GRS), that functionality already exists in the older GRS system and is proven. We reuse the working idea instead of designing it again.

## 2.1 Public website

| Part | What it does |
| --- | --- |
| Homepage | Sells the platform to new visitors |
| Service landing pages (8) | One page per service, with benefits and a request button |
| Contact page | Company details and a contact form (From GRS) — simple page editor with title, description and banner image |
| Editable content | Staff can change page text, images and menus without a developer (From GRS) — a central page registry decides which pages exist and drives the website menu from one list |
| White-label website | When a buyer rebrands the platform, the public website rebrands with it |
| SEO and cookie notice | Needed once the website goes public |

## 2.2 Customer portal

For the end customer — for example a shop that buys marketing services.

### Dashboard

The seven blocks from the MVP, plus live data instead of fixed numbers.

### Marketing services — the eight things a customer can buy

These are the individual services. A customer can buy one service on its own as a package, or get several of them together in a plan. Each service also has its own page on the public website with benefits and a request button.

| # | Service | What the customer gets | Delivered by |
| --- | --- | --- | --- |
| 1 | Newsletter | A regular email newsletter to their own contact list | Platform + staff |
| 2 | Scratch Game | A prize game that collects email addresses | Platform |
| 3 | Product Promotion Email | One-off promotional emails about products or offers | Platform + staff |
| 4 | Landing Page | A single campaign page built to collect contact details | Platform |
| 5 | Custom Campaign Support | Hands-on help from the marketing team | People |
| 6 | Social Media Advertising | Paid ads on Facebook and Instagram | People + ad platforms |
| 7 | Google Advertising | Paid search and display ads on Google | People + ad platforms |
| 8 | TikTok Ads | Short video ad campaigns on TikTok | People + ad platforms |

#### 1. Newsletter

A regular email newsletter sent to the customer's own contact list. The design and content are prepared, the send is scheduled, and results come back after every send.

The platform must hold contact lists, hold the newsletter designs, schedule and send, and then record the results. The customer sees planned, sent and draft newsletters, each with its approval status, send date and audience, plus emails sent, open rate, click rate, unsubscribes and leads generated.

(From GRS) — this is the proven email engine of the old system, described under "the email engine" below.

#### 2. Scratch Game

A prize game used as a promotion. A visitor plays a scratch card for a chance to win something, and leaves their email address to take part. The customer grows their contact list and gets engagement at the same time. This is the service that separates Source Vision from an ordinary email tool.

The platform must let staff set up the game and the prize, publish a public page for it, capture every entry, and report participants, email addresses collected, conversion rate and campaign status.

(From GRS) — the old system ran exactly this as a scratch-card promotion. It had a public page with promotional content where the visitor opted in, saw the calculated monthly price and submitted, and the request was emailed to the office for manual setup instead of activating anything automatically. It also kept scratch-card results as their own reporting channel.

#### 3. Product Promotion Email

A one-off promotional email about specific products or a specific offer — a seasonal promotion, new arrivals, a clearance, a single product push. It is not the regular newsletter.

The difference matters for planning: the newsletter is regular and builds the relationship, while a product promotion email is occasional and sells something. Same sending engine, different purpose, different template, and usually a different audience selection.

The platform must let staff pick a template, add the products, images and text, choose who receives it, get the customer's approval, send it, and report the results.

(From GRS) — uses the same email engine, template library and send batches as the newsletter.

#### 4. Landing Page

A single focused web page for one campaign, built to collect contact details rather than to be browsed.

Typical pages: newsletter signup, seasonal campaign, scratch game entry, promotion signup, and a download or brochure request.

The platform must build and publish these pages, capture every form submission straight into the lead database, and report page views, signups, conversion rate, leads collected and which campaign the page belongs to.

#### 5. Custom Campaign Support

Hands-on help from the marketing team for anything the standard services do not cover. This is a people service — the platform's job is to run the workflow and keep the record.

What is included:

- Tailored campaign consultation and setup

- Strategic planning for custom promotions

- Coordination of assets and communication

- Performance check-ins and optimisation advice

- Support across several channels at once

Optional extras: priority support, and an additional campaign variation.

The platform must provide the request and briefing flow, file upload, tracking through the six statuses, a comment thread between both sides, and approval of the finished work.

(From GRS) — the old system kept bespoke campaigns as their own reporting channel, and its content approval workflow is the same pattern we reuse here.

#### 6. Social Media Advertising

Paid advertising on social platforms, mainly Facebook and Instagram, planned and managed for the customer.

What is included: account management, audience and creative work, weekly maintenance and optimisation, and monthly performance reports.

Important: the advertising budget is not included in the service price. The platform and the team manage the campaign; the customer funds the ad spend separately. See question 26.

The platform must let staff prepare each month's ad content, send it to the customer for review before any money is spent, show a calendar of planned campaigns with the budget breakdown, and report performance afterwards.

(From GRS) — this is the old system's ad content workflow, and it is one of the strongest things we inherit. Each month staff prepared draft ad content for Facebook, Google and TikTok and uploaded it. The customer reviewed it on their own portal, left comments, approved or rejected each item, and uploaded their own images or videos. Staff saw the feedback come back and revised until everything was approved. Content the customer never answered was approved automatically after two weeks, so campaigns never stalled. Facebook advertising also had its own yearly reporting channel.

#### 7. Google Advertising

Paid search and display advertising on Google.

What is included: Google Ads account management, product and keyword research, custom opportunity analysis, weekly maintenance and optimisation, and monthly performance reports.

The advertising budget is not included — this is stated on the service card itself.

The platform must provide the same monthly review-and-approve cycle and reporting as social advertising.

(From GRS) — the same ad content approval workflow covered Google campaigns, and Google advertising had its own yearly reporting channel.

#### 8. TikTok Ads

Short video advertising campaigns on TikTok.

What is included: campaign setup and management, coordination of the video creative, and performance reporting. The advertising budget is not included.

The platform must provide the same review-and-approve cycle, with more attention to video files because the creative is video rather than images.

(From GRS) — the same ad content approval workflow already covered TikTok campaigns.

### How the money works on the three advertising services

This is worth being clear about, because it changes both the pricing story and the system:

- The service fee is what the customer pays Source Vision for planning, managing and reporting the campaign.

- The ad budget is what is paid to Facebook, Google or TikTok for the actual advertising, and it is separate.

As it stands, the platform never handles ad spend. It manages the work and reports the results. If that should change, it is a much bigger piece of work — see question 26.

### Two more services planned for later

#### eMagazine

A digital magazine or brochure that the customer publishes or sends out, with page views tracked as the measure of success.

This is currently crossed out in the project brief and has no design, so we treat it as removed for now. It is written here because it existed in the old system and may come back.

(From GRS) — the old system kept e-magazine results as their own yearly reporting channel.

#### Print portal

Ordering printed marketing material — folders, leaflets and similar — through the platform, including print quantities and distribution. Currently shown as "Coming soon".

(From GRS) — this was the largest and oldest part of the old system, and it is well proven. A customer chose a main print package for the year, then configured up to eighteen individual numbered folders, each with its own on/off switch, print-run size and add-on options. The system calculated running totals as they worked and suggested a recommended package based on the customer's own market data and business size. Every save produced a PDF confirmation and an internal spreadsheet export, and the final selection was locked once submitted. Folder distribution also had its own yearly reporting channel.

If the print portal returns, this is the model to build from — but it is a large module, not a small one. See question 32.

### The email engine behind the newsletter and product emails

Both email services sit on one shared engine. (From GRS) — all of the following is proven in the old system:

- Template library — staff design an email once and reuse it any number of times

- Send to selected customers — one send creates a batch with its own saved copy of the content, so the history of what was sent never changes when a template is edited later

- Send history — a full record of what went out, to whom and when, kept separate from what is still waiting to go

- Unsubscribe handling — anyone who opts out of promotional emails is never included again

- Password-free login link — each email can carry a personal link that takes the customer straight into their portal without a password

The volume this engine has to carry, and how sending is set up, is covered in section 2.5.

### Marketing packages and plans

- Eight single-service packages and five bundled plans

- Optional add-ons on every card

- Autosave (From GRS) — every switch is saved the moment it is clicked, so a customer never loses a half-finished selection

- Confirm step with PDF (From GRS) — a final confirm locks the selection, creates a PDF summary and emails it to the office. Both sides get a clear record of exactly what was ordered.

- Running total and suggested package (From GRS) — the monthly total updates as add-ons are switched on, and the system suggests the right package based on the customer's own size and data

- Upgrade and downgrade between plans

- Yearly renewal (From GRS) — staff can carry a customer's selection forward into the next period, so the customer does not have to choose everything again

### Campaign requests

- Five steps: choose campaign type, choose goal, add briefing, upload files, submit

- Six statuses: New request, In progress, Waiting for input, Waiting for approval, Scheduled, Completed

- Review and approval workflow (From GRS) — staff prepare the campaign content, the customer reviews it, comments, and approves or rejects each item, and uploads their own images or videos. All comments stay attached to the campaign as a record of what was agreed.

- Auto-approve after two weeks (From GRS) — if a customer never answers, the content is approved automatically so the work never gets stuck

- Date change request (From GRS) — the customer can ask to move a campaign date, and the office is notified

### Contacts and lists

Every email service depends on the customer's contact list, so the platform must manage it properly:

- Contacts collected automatically from landing pages and scratch game entries

- Contacts imported by the customer or by staff from a spreadsheet

- List cleaning at import (From GRS) — bad and duplicate addresses removed before they can damage delivery

- Unsubscribe list per customer (From GRS) — kept separately for each customer, and never mixed between them

- Segments, so a promotion can be sent to part of a list rather than all of it

See question 30 on who is allowed to upload contacts.

### Reports

- Emails sent, open rate, click rate, leads collected, scratch game participants, landing page signups, best performing campaigns

- Meta, Google and website statistics

- Per-channel yearly statistics (From GRS) — performance data kept separately for each channel and each year, so old years stay available for comparison

### Content library

- Downloads, campaign assets, brand files and past newsletters

- Content and testimonial editor (From GRS) — staff update the content, images and testimonials themselves each year, without a developer

### Other

- Notifications panel with action-required items

- Contact page

- My account and profile

## 2.3 Admin portal

For the buyer's own staff — the agency, franchise or retail head office.

### Dashboard

(From GRS) — quick counters plus small summary reports, so staff see account volume and activity the moment they log in.

### Customers

- Company name, contact person, email, phone, website, logo, brand colours, selected services, plan and account status

- Create, edit, assign services, view campaign history and view customer activity

- Master customer record (From GRS) — one place to onboard a new customer, correct details, and switch an account on or off. Every other module reads from this record.

- Bulk import from a spreadsheet (From GRS) — add many customers at once instead of typing each one

- Resend the login link (From GRS) — send a customer their access link again at any time

### Campaigns

- All campaigns across all customers, with status and performance

- Monthly ad content workflow (From GRS) — staff prepare draft content for Facebook, Google and TikTok, and the customer approves it before any money is spent

- Campaign planning calendar (From GRS) — a calendar view per quarter showing every planned campaign with its dates, budget breakdown and colour-coded category. Customers can see what is planned without asking, and staff can import campaigns from a spreadsheet.

### Subscriptions

- Every customer's plan and package selection

- Registration report (From GRS) — one screen showing who registered for what and when, across all years, and whether it is a finished registration or a saved draft

- Excel and CSV export (From GRS) — export any view for reporting

- Re-download documents (From GRS) — fetch a customer's confirmation PDF again without asking them to resend it

### Plans and pricing

- Create and edit services, packages and plans

- Set price, description, what is included, add-on options and active state

- The buyer builds their own business model inside the platform

### Leads

- All leads across customers and campaigns

- Lead sources — ads, landing pages, newsletter, scratch game

- Pipeline stages with counts and values

- Lead export and handover to the customer

### Requests

- All incoming service and campaign requests, filtered by status

- Request types

- Assign a request, move it forward, ask the customer for input

### Content management

- Content library for customers

- Central page registry (From GRS) — controls which pages exist, for which year and which customer type, and automatically creates the matching page for a second customer type so staff do not do the work twice

- Simple page editors (From GRS) — light editors for standard pages such as home and contact

- Marketing materials editor (From GRS) — a yearly content editor for the marketing information page and its subpages, kept separate per customer type

### Users and roles

- Staff users

- Five roles: System Administrator, Marketing Manager, Content Manager, Client, Developer

- Activity log (From GRS) — a record of what each user did

### Reports

- Standard and custom reports

- Yearly channel statistics (From GRS) — upload and manage performance data per channel per year

### Settings

- General platform settings

- Integration connections

## 2.4 Settings / development portal

For the buyer's technical owner. This is the part that proves the platform can be owned, branded and extended.

| Part | What it does |
| --- | --- |
| White-label configuration | Platform name, logo, favicon, colours, font, header style, login page style |
| Live re-theming | Change a colour and the entire platform changes immediately |
| Domain management | Multiple domains with SSL status, primary domain, add new domain |
| Module activation | Switch modules on and off, marked as core or add-on |
| Roles and permissions | Create roles and control what each role can access |
| Integrations | SendGrid, Google Analytics, Print.com, Stripe, HubSpot, CRM, AI assistant, payments |
| Email templates | (From GRS) reusable email design library |
| System status | Health, versions, database, server, environment, last backup |
| Audit logs | Record of system actions |
| API and webhooks | Keys and webhook configuration so other systems can connect |

## 2.5 Technical scope of the full system

| Area | Plan |
| --- | --- |
| Application | Laravel with Vue and Inertia, MySQL database |
| Multi-client | One database with a client column, and branding applied per client through the same colour settings used in the demo |
| Email volume | 20,000 to 500,000 addresses per client, one newsletter per fortnight. At the top of that range a single client sends over 1,000,000 emails a month. This is the main constraint of the whole platform. |
| Email sending | Use a managed delivery provider. Do not run our own mail server. |
| Email reputation | Each client gets their own sending subdomain with its own SPF, DKIM and DMARC records. Shared IP pool for small clients, dedicated IP above roughly 100,000 emails per send. One client's bad list must never damage another client's delivery. |
| Sending speed | A 500,000 send needs a paced queue of around 100 emails per second, which takes about ten hours. A new dedicated IP needs four to eight weeks of warm-up before it can send 100,000 a day, so a large client cannot be onboarded in a week. |
| Plan limits | Charge on contacts stored as the main measure, with emails sent as a secondary cap, a per-thousand overage charge, and a dedicated IP as a paid add-on |
| Hosting | Application, database and queue on the client's own server; email delivery through the managed provider |
| Suppression and list hygiene | Per-client unsubscribe lists with automatic pause, and list cleaning at import |

## 2.6 Later phases

These are real parts of the full vision, but they come after the main system:

- Payment and invoicing

- Print portal

- eMagazine

- AI campaign assistant

- CRM integration

- Marketplace

- Advanced multi-client architecture

- Partner reporting dashboard integration